Midterm Report – Predictive Modeling for Non-Profit Direct Marketing

Team Members: (Group 4)

Varshini Boyapally, Archana Kannan, Jayasree Rathod

Project Objective:

- Develop predictive models to identify likely donors (DONR) and predict donation amounts (DAMT).

- Maximize net profit per mailing for the non-profit’s direct marketing campaign.

- Enable targeted mailing to high-potential donors instead of mass marketing.

Planned Division of Tasks:

Varshini Boyapally: Lead business understanding, define project objectives, and formulate analytics questions.

Archana Kannan: Conduct exploratory data analysis (EDA), descriptive statistics, visualizations, and identify missing/inconsistent data.

Archana Kannan & Jayasree Rathod: Perform data preparation, cleaning, transformation, and variable encoding.

Varshini Boyapally & Jayasree Rathod: Develop predictive models (at least three classification models for DONR and three regression models for DAMT), including tuning and comparison.

Varshini Boyapally & Archana Kannan: Evaluate and validate models using misclassification rate, RMSE, ASE, etc., and select final models.

Jayasree Rathod: Deploy final models on score data, estimate expected profit/loss, and prepare business recommendations.

All Members: Draft report sections, review for consistency, prepare presentation slides, and ensure academic integrity.

Timeline:

Weeks 1–2: Data understanding and preparation

Weeks 3–4: Modeling and evaluation

Week 5: Deployment and business insights

Week 6: Final report and presentation preparation